Project planning phase

Milestone and Activity list

|  |  |
| --- | --- |
| Date | 15 November 2022 |
| Team ID | PNT2022TMID10261 |
| Project Name | Personal assistance for seniors who are self- reliant |

|  |  |  |
| --- | --- | --- |
| TITLE | DESCRIPTION | DATE |
| Literature Survey & Information Gathering | Gathering information by refering technical papers research publications which describes literature survey. | 10 october 2022 |
| Prepare Empathy Map | To establish users pain and gain prepare the empathy map canvas on problem statement. | 11 october 2022 |
| Ideation | Establishing brainstorm sessions and emphasize the top ideas based on the importance of scalability and feasibility. | 13 october 2022 |
| Proposed Solution | Prepare the proposed solution which describes idea,uniqueness,customer satisfaction,business model and scalability of solution. | 14 october 2022 |
| Problem Solution Fit | Prepare problem solution fit which describes the existence of problem. | 17 october 2022 |
| Solution Architecture | Defining process of developing solution based on predefined processes. | 18 october 2022 |
| Customer Journey | Prepare a customer journey map which understand the customers on users interaction and experiences from scratch to finding solution. | 20 october 2022 |
| Functional Requirement | Prepare the functional requirement document which specifies the requirements. | 21 october 2022 |
| Data Flow Diagrams | Draw the data flow diagrams based on problem statement. | 22 october 2022 |
| Technology Architecture | Prepare a technology architecture diagram which describes the working. | 24 october 2022 |
| Prepare Milestone & Activity List | Prepare the milestone and activity list of the project. | 28 october 2022 |
| Project Development - Delivery of Sprint-1, 2, 3 & 4 | Develop and submit the developed code by implementing and testing it. | In progress |